# EventSphere — Day-by-Day Build Roadmap

A learning-first build plan. Each day has one clear goal, a "why," and a checkpoint you can verify before moving on. Don't rush past a checkpoint that doesn't work — that's where the actual learning happens.

Where you are right now: Backend scaffolded, Docker running Postgres + Redis, User entity created and users table confirmed in the database. That's the end of Phase 0 below — you're already through it. 🎉

## Phase 0 — Environment Setup ✅ (Done)

- Spring Boot + React scaffolded

- Docker Compose running Postgres + Redis

- First entity (User) created and verified in the DB

## Phase 1 — Authentication Foundation (Days 1–5)

Goal: A user can register and log in, and the app knows who's making each request.

- Day 1 — Repository + Service layer
Create UserRepository (extends JpaRepository). Create a basic UserService with a registerUser() method. Why: separates "talk to DB" from "business logic" — a pattern you'll repeat for every entity.

- Day 2 — Password hashing + Register endpoint
Add a PasswordEncoder bean (BCrypt). Build POST /auth/register — accepts name/email/password/role, hashes the password, saves the user. Test with Postman/curl.

- Day 3 — Spring Security basics
Add a minimal SecurityConfig class. Understand SecurityFilterChain, and temporarily permit all requests while you wire things up — don't lock yourself out too early.

- Day 4 — JWT generation
Add a JwtService (generate + validate tokens). Build POST /auth/login — verifies password, returns a JWT.

- Day 5 — JWT filter + protected routes
Add a JwtAuthFilter that reads the token from headers and authenticates the request. Lock down one test endpoint (e.g. GET /users/me) and confirm it rejects requests without a valid token.

Checkpoint: Register a user via Postman → log in → get a JWT → call a protected endpoint with that JWT → it works. Without the token, it's rejected.

## Phase 2 — Event Module (Days 6–10)

Goal: Organizers can create/manage events; anyone can browse them.

- Day 6 — Event entity + repository
Build Event (id, title, description, location, date, capacity, status, organizerId as FK to User).

- Day 7 — Event Service + DTOs
Create EventRequest/EventResponse DTOs. Never expose your entity directly in APIs — this is a habit worth building now.

- Day 8 — Event CRUD endpoints
POST /events, GET /events, GET /events/{id}, PUT /events/{id}, DELETE /events/{id}. Restrict create/edit/delete to ROLE_ORGANIZER.

- Day 9 — Validation + role checks
Add @Valid on request DTOs. Add @PreAuthorize role checks on endpoints. Handle errors with a global @ControllerAdvice.

- Day 10 — React: connect to real APIs
Build a simple event list page in React calling GET /events via axios. This is your first real frontend↔backend connection — a big milestone.

Checkpoint: Create an event as an organizer via the React UI, see it appear in a public list, confirm a participant-role user can't create one.

## Phase 3 — Registration, Tickets & Attendance (Days 11–16)

Goal: The core "attend an event" loop — the heart of the product.

- Day 11 — Registration entity + endpoint
Registration (userId, eventId, status). POST /events/{id}/register. Prevent duplicate registrations.

- Day 12 — Ticket entity + QR generation
Ticket (registrationId, qrCode, issuedAt). Use a QR library (e.g. zxing) to generate a code string/image on registration.

- Day 13 — Attendance entity + check-in endpoint
Attendance (ticketId, checkInTime). POST /attendance/check-in — takes a scanned QR value, marks attendance.

- Day 14 — Organizer dashboard endpoint
GET /events/{id}/attendance — returns registered vs. checked-in counts, for a live dashboard.

- Day 15 — React: registration + ticket UI
Participant can register from the event details page and see their QR ticket.

- Day 16 — React: organizer check-in view
A simple screen showing live attendance numbers (poll every few seconds — WebSockets come later).

Checkpoint: Full loop works — organizer creates event → participant registers → gets QR → "check-in" marks attendance → organizer dashboard reflects it.

## Phase 4 — Networking & Real-Time Chat (Days 17–22)

Goal: Participants can connect and message each other live.

- Day 17 — Connection entity + request/accept endpoints
Connection (senderId, receiverId, status). Endpoints to send/accept/reject requests.

- Day 18 — Message entity + REST history endpoint
Message (senderId, receiverId, content, sentAt). GET /chat/messages?with={userId} for history.

- Day 19 — WebSocket config
Add spring-boot-starter-websocket. Set up a WebSocketConfig with STOMP endpoints. This is a new concept — go slow here.

- Day 20 — Real-time send/receive
Wire a ChatController using @MessageMapping. Test with two Postman/browser WebSocket clients before touching React.

- Day 21 — React: connect to WebSocket
Use a STOMP client in React to send/receive live messages in a simple chat UI.

- Day 22 — Notifications on new messages/connections
Notification entity + endpoint. Trigger a notification when a connection request or message arrives.

Checkpoint: Two browser tabs (logged in as different users) can chat live, and a connection request shows up as a notification.

## Phase 5 — AI Features with Spring AI (Days 23–26)

Goal: Genuinely useful AI-assisted features, not just a demo gimmick.

- Day 23 — Spring AI setup
Add the dependency, configure your AI provider/API key, get a basic "hello world" completion working from a test endpoint.

- Day 24 — Event description generator
POST /ai/generate-description — takes a short prompt (event topic/keywords), returns a polished description.

- Day 25 — Event recommendations
A simple version first: recommend events by matching a participant's interests/tags against event categories.

- Day 26 — React: AI-assist buttons
Add a "Generate with AI" button on the organizer's event creation form; show recommended events on the participant dashboard.

Checkpoint: As an organizer, click "Generate description," see AI-written text appear in the form.

## Phase 6 — Polish, Certificates & Dashboards (Days 27–30)

Goal: The details that make it feel like a finished product.

- Day 27 — Certificate generation
Generate a simple PDF certificate after attendance is confirmed (e.g. iText or a template-based approach).

- Day 28 — Participant dashboard
One screen: my registrations, my tickets, my certificates, my connections — pulling from endpoints you've already built.

- Day 29 — Error handling + loading states in React
Go back through your screens and add proper loading spinners, error messages, empty states. Small effort, huge polish.

- Day 30 — Styling pass
Apply consistent design across all pages — this is also a good checkpoint to write your README with screenshots.

Checkpoint: Walk through the entire user journey — register → browse → register for event → chat → check-in → get certificate — with no rough edges.

## Phase 7 — Deployment & DevOps (Days 31–35)

Goal: A live, deployable, professional project — the part that impresses in interviews.

- Day 31 — Dockerize the backend
Write a Dockerfile for Spring Boot. Add it as a service in docker-compose.yml alongside Postgres/Redis.

- Day 32 — Dockerize the frontend
Dockerfile for React (multi-stage build → served via nginx). Full stack now runs with one docker compose up.

- Day 33 — Environment configs
Move secrets (JWT secret, DB password, AI API key) into environment variables / .env files — never hardcoded.

- Day 34 — GitHub Actions CI
A basic workflow: on push, build backend + frontend, run tests. Green checkmark = confidence.

- Day 35 — Deploy
Deploy to a free-tier host (Render/Railway/Fly.io for backend, Vercel/Netlify for frontend, or a single VPS with Docker Compose). Get a real, shareable URL.

Checkpoint: Anyone with the link can register, browse events, and try the app — no local setup required.

## How to use this roadmap

- One day = one goal. If a day's task takes two sessions, that's completely normal — don't compress.

- Never skip the checkpoint. It's the proof that you actually understood what you built, not just copy-pasted it.

- Order matters, but flexibility is fine. If Phase 4 (chat) feels daunting, Phase 5 (AI) can be swapped earlier — just keep Phase 1–3 first, since everything else depends on auth + events + registration.

- Come back here anytime you finish a day and want the next one explained in the same "why this, then verify" style we've been using.